## Slide 1: Scrum REVIEW
xleeduc

## Slide 2: outline
Definition

## Slide 3: ScRUM is
METHODOLOGY
FRAMEWORK
COMPLEX
PRODUCT
SIMPLE PRODUCT
PRODUCTIVELY
CREATIVELY
MANDATORY

## Slide 4
SCRUM
ROLES
EVENTS
ARTIFACTS
RULES
Notes: Each component within the framework serves a specific purpose and is essential to Scrum’s success and usage.

## Slide 5: Scrum theory
TRANSPARENCY
INSPECTION
ADAPTATION

## Slide 6: SCRUM VALUES
Transparency
Inspection
Scrum Events
Notes: These five values are easy to remember, but it can be difficult to understand what they mean, how to apply them, and how to recognize them in teams and individuals.
Openness is essential when we are dealing with complexity and unpredictability.

## Slide 7
Sprint
Events
Time-box
High performance
Notes: Courage is essential in solving complex problems and growing high performing teams.
Scrum
Time-box of Sprint
Team order Sprint Backlog
Retrospective

## Slide 8
Self-organizing
Creative
Making decision
Scrum events
Cross-functional
Development Team
Sprint backlog
owned by Development Team
Increment
Notes: Respect is essential in solving complex problems and growing high performing teams.

## Slide 9
Sprint Goal
Time-box events
Roles
Backlog
Notes: When we are dealing with complexity and unpredictability, focus is essential in order to get anything meaningful done.

## Slide 10
Scrum Roles
Scrum Artifacts
Scrum Events
Notes: Commitment is essential in solving complex problems and growing high performing teams
When we commit to delivering value, we feel a greater sense of shared purpose that drives our motivation to collaborate.

## Slide 11
SCRUM TEAM

## Slide 12
SCRUM TEAM
Optimizer
Vision
Explanation
Product Owner

## Slide 13
SCRUM TEAM
Development Team
Cross-functional
Self-organizing

## Slide 14
SCRUM TEAM
Scrum Master
Scrum Promoter
Servant Leader
Transparency
Self-organizing
Scrum adaption
Remove impediments

## Slide 15
w/o PO
w/o Development Team
w/o Scrum Master
Scrum Team

## Slide 16: Scrum Events
Sprint
Planning
Daily Scrum
Sprint Review
Sprint Retrospective
Time-box
Inspection
Adaptation
Transparency

## Slide 17: Sprint PLanNing
SPRINT GOAL
Purpose
Vague
Big
Notes: Purpose

## Slide 18: Sprint Retrospective